CSCI 3100 — Internal Team Planning Doc

CUHK Venue & Equipment Booking SaaS  |  Spring 2026

What Are We Building?

A booking platform for CUHK student societies to reserve rooms and equipment from different departments. Each department is a separate "tenant" with their own resources and approval flow. Think of it like a mini Calendly / facility booking system for CUHK.

Three things we MUST ship beyond basic CRUD (the N−1 rule, since we're 4 people = 3 advanced features):

- Email notifications via SendGrid (when booking status changes)

- Real-time updates via ActionCable / Solid Cable

- Analytics dashboard with Chart.js

Quick Tech Summary

These are already decided in the proposal. Don't overthink it — just use these.

- Framework: Ruby on Rails 8.1.2

- DB: SQLite3 (dev), probably PostgreSQL on prod

- Frontend: Hotwire (Turbo + Stimulus) — no separate React needed

- Real-time: Solid Cable (built-in ActionCable)

- Background jobs: Solid Queue (for email)

- Auth: Devise + Pundit for roles

- Testing: RSpec (unit) + Cucumber (BDD) — both required, need >80% coverage

- CI: GitHub Actions runs tests on every push

- Deploy: Kamal (containerised, on a public cloud)

Key Concepts to Understand

Multi-tenancy (super important)

Every table in our DB has a tenant_id column. When a request comes in, we figure out which tenant (department) it's for — probably by subdomain (e.g. science.ourapp.com) — and every query automatically filters by that tenant. This is the 'SaaS architecture' the TAs are grading.

Practically: we write a concern in ApplicationRecord that auto-scopes queries. All models include it. Most of the implementation is just one file + some tests.

User Roles

Three roles, each sees a different version of the app:

- Admin — manages the dept's venues/equipment, sets approval rules, sees analytics

- Staff — reviews and approves/rejects booking requests

- Society Member — browses resources, submits bookings, tracks status

Booking State Machine

A booking goes through states: pending → under_review → approved OR rejected. It can also be cancelled. We use the 'aasm' gem to handle this cleanly. Each transition sends a notification.

All Tasks (Fill in Owners!)

Go through this together. Mark down who's doing what. Try to spread evenly — TAs check GitHub Insights, so everyone needs real commits.

Phase 0 — Project Setup

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Create GitHub repo, add everyone + TAs | 30 min | ? | Use private repo, invite Head TA |
| Rails new app with correct gems | 1–2 hrs | ? | devise, pundit, aasm, rspec-rails, cucumber-rails, factory_bot, simplecov, jbuilder |
| Set up GitHub Actions CI (RSpec + Cucumber) | 1–2 hrs | ? | Fail build if coverage <80% |
| Deploy Hello World to Heroku/Kamal | 2–3 hrs | ? | Needed for Phase 1 deadline |
| Write DB schema (all tables + tenant_id) | 2 hrs | ? | Discuss as a team first, then one person codes it |

Phase 1 — Auth & Tenant Foundation

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Tenant model + subdomain resolution in ApplicationController | 3–4 hrs | ? | Current_tenant stored in thread-local |
| Multi-tenant scoping concern in ApplicationRecord | 2–3 hrs | ? | Auto WHERE tenant_id = ? on all queries |
| Devise setup (User model, login/logout/register) | 2–3 hrs | ? | Use Devise generators then customise |
| Pundit roles & policies (Admin/Staff/Member) | 3–4 hrs | ? | One policy per model, scope per role |
| Seed data for dev (2–3 tenants, sample users) | 1 hr | ? | Makes dev much easier for everyone |
| RSpec tests for tenant scoping & auth | 2–3 hrs | ? | Critical for coverage |

Phase 2 — Resources (Venue & Equipment)

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Venue model + migrations | 1–2 hrs | ? | name, location, capacity, tenant_id, availability windows |
| Equipment model + migrations | 1 hr | ? | name, quantity, tenant_id |
| Admin CRUD for Venues (views + controller) | 3–4 hrs | ? | Only Admin of that tenant can manage |
| Admin CRUD for Equipment | 2–3 hrs | ? | Similar to venues |
| Resource listing page for Members (browse + search/filter) | 3–4 hrs | ? | Show available slots, filter by date |
| RSpec tests for Venue + Equipment models | 1–2 hrs | ? |  |

Phase 3 — Booking System

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Booking model + AASM state machine | 3–4 hrs | ? | States: pending, under_review, approved, rejected, cancelled |
| BookingConflictChecker service object | 3–4 hrs | ? | DB overlap query: NOT (end <= start OR start >= end) |
| Booking form with calendar/date-time picker | 4–5 hrs | ? | Show conflicts in real-time on the form |
| Booking submission + confirmation flow | 2–3 hrs | ? | Show pending state, handle errors |
| Member: view own bookings + cancel | 2 hrs | ? |  |
| RSpec tests for conflict detection (lots of edge cases!) | 3–4 hrs | ? | Overlapping, adjacent, same time = different resource, etc. |

Phase 4 — Approval Workflow

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Approval workflow config per tenant (1-step or 2-step) | 2–3 hrs | ? | Store in tenant config column or ApprovalRule model |
| Staff: dashboard to see pending bookings | 3–4 hrs | ? | Filter by status, resource, date |
| Staff: approve / reject actions | 2–3 hrs | ? | Trigger AASM transitions, add notes |
| ApprovalStep model (audit trail) | 2 hrs | ? | Who approved what and when |
| RSpec tests for state machine transitions | 2–3 hrs | ? | Test that invalid transitions are blocked |

Phase 5 — Advanced Feature 1: Email (SendGrid)

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| SendGrid account setup + API key in credentials | 30 min | ? | Store in Rails credentials, never hardcode |
| BookingMailer (pending, approved, rejected emails) | 3–4 hrs | ? | HTML email templates |
| Solid Queue job for sending emails async | 2 hrs | ? | Don't block the web request |
| Trigger emails on AASM state transitions | 1–2 hrs | ? | Wire into the state machine callbacks |
| RSpec tests for mailer | 1–2 hrs | ? | Use ActionMailer test helpers |

Phase 6 — Advanced Feature 2: Real-time (Solid Cable)

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Set up Solid Cable + ActionCable channels | 2–3 hrs | ? | BookingStatusChannel per user |
| Broadcast Turbo Stream on booking status change | 3–4 hrs | ? | Member sees live update without refresh |
| Staff dashboard auto-updates when new booking submitted | 2–3 hrs | ? | Stimulus + Turbo Stream |
| Test real-time with Capybara + async helpers | 2 hrs | ? | Use have_text with wait: option |

Phase 7 — Advanced Feature 3: Analytics (Chart.js)

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Analytics service objects (utilisation, volume, turnaround) | 3–4 hrs | ? | Pure ActiveRecord queries, return JSON |
| Admin analytics dashboard view | 3–4 hrs | ? | Date range picker, filters |
| Chart.js integration via Importmap | 2–3 hrs | ? | Bar, pie, line charts |
| Stimulus controller for chart rendering | 2 hrs | ? | Fetch JSON from analytics controller, render charts |
| RSpec tests for analytics service objects | 1–2 hrs | ? |  |

Phase 8 — Testing & CI

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| Write Cucumber feature files (5–6 key user journeys) | 3–4 hrs | ? | Submit booking, approve booking, conflict blocked, etc. |
| Write Cucumber step definitions | 4–5 hrs | ? | Use Capybara for browser steps |
| Achieve >80% SimpleCov coverage | ongoing | Everyone | Run simplecov report locally, fill gaps |
| GitHub Actions: make sure CI is green | 1–2 hrs | ? | RSpec + Cucumber + coverage check |

Phase 9 — Wrap-up

| Task | Est. | Owner (TBD) | Notes |
| --- | --- | --- | --- |
| README: setup guide, feature list, SimpleCov screenshot | 2–3 hrs | ? | Required in submission |
| Feature ownership table in README | 30 min | ? | Required — who built what |
| Final deployment check (app doesn't crash) | 1–2 hrs | ? | TAs will click around the live app |
| 5-min demo video (narrated walkthrough) | 2–3 hrs | ? | Show the full user journey end-to-end |
| Final code review + cleanup | 2–3 hrs | Everyone | DRY up code, fix style issues |

Rough Timeline / Roadmap

Adjust this based on who's taking which tasks. The key constraint: don't dump 80% of commits in the last week — TAs check Git history.

| Timeline | Phase | What we ship | Notes |
| --- | --- | --- | --- |
| Week 1–2 (now ~ Feb 17) | Phase 1 Due | Proposal PDF submitted GitHub repo created Hello World on Heroku/Kamal | DONE / almost done |
| Week 3–4 | Foundation | Rails app setup & config DB schema + migrations Devise auth + roles (Admin/Staff/Member) Tenant model + scoping concern | Most important sprint |
| Week 5–6 | Core Booking | Venue & Equipment CRUD Calendar UI (date picker) Booking form + submission Conflict detection service | Heart of the app |
| Week 7–8 | Approval & Email | AASM state machine on Booking Approval workflow (Staff actions) SendGrid email on status change Solid Queue for background jobs | Advanced Feature 1 |
| Week 9–10 | Real-time & Analytics | ActionCable / Solid Cable setup Live status update on dashboard Chart.js analytics dashboard Admin analytics views | Advanced Features 2 & 3 |
| Week 11–12 | Tests & CI | RSpec for all models + services Cucumber BDD scenarios GitHub Actions pipeline SimpleCov >80% | Critical for grading |
| Week 13 | Polish | UI cleanup Edge cases & bug fixes README + feature table Demo video recording |  |
| Week 14 (Apr 14) | Phase 2 Due | Submit: GitHub + Deploy URL + Video | DEADLINE |

What the TAs Are Grading (so we don't forget)

Product (30%)

- Does the app actually work end-to-end?

- Are all 3 advanced features functional?

- Is the UI usable? (doesn't have to look amazing)

- Is tenant data properly isolated?

Engineering Quality (30%)

- RSpec coverage >80% (CRITICAL — run simplecov constantly)

- Cucumber acceptance tests for key user stories

- Live app doesn't crash when TAs test it

- Code follows Rails conventions (thin controllers, fat models/services)

Process (20%)

- Regular commits across ALL weeks — not just the last week

- All 4 members contributing meaningfully

This is basically free marks if we all commit consistently. Don't leave it to one person.

Demo Video (10%)

- 5 minutes, narrated, shows a full user journey

- Plan this early — rushed videos are obvious

Individual Contribution

- TAs use GitHub Insights — if someone has near-zero commits, they get 0 regardless of group grade

- The README feature table records who built what

Quick Tips

Git workflow suggestion

- Work on feature branches, not directly on main

- PR before merging — one other person reviews

- Commit small and often (better for the process audit)

Testing tips

- Write tests as you build features, not all at the end

- Run `rspec --format progress` and check SimpleCov after every feature

- Cucumber scenarios don't need to be exhaustive — focus on the happy path + 1–2 edge cases per feature

Don't forget

- Store SendGrid API key in Rails credentials (rails credentials:edit), never in code

- Make sure the Heroku/Kamal app is always up — TAs test the live URL

- Take a SimpleCov screenshot before final submission